End-to-End Project Plan: Supply Chain Late Delivery Predictor

Phase 1 — Setup & Data Acquisition

- Create GitHub repository with folder structure (/data, /notebooks, /src, /app, /docs)

- Set up virtual environment and requirements.txt

- Download DataCo SMART SUPPLY CHAIN dataset from Kaggle

- Initial data exploration — shape, dtypes, nulls, basic stats

Phase 2 — Data Preparation 5. Define the pre-shipment feature set (eliminate leaky columns) 6. Confirm and finalize target variable (Late_delivery_risk) 7. Handle missing values and outliers 8. Type casting and feature encoding (categorical → numerical) 9. Feature selection and correlation analysis

Phase 3 — Exploratory Data Analysis (EDA) 10. Univariate and bivariate analysis 11. Delivery performance analysis by region, shipping mode, customer segment 12. Statistical analysis — distributions, correlations, variance 13. Export clean dataset for Tableau

Phase 4 — Tableau Dashboard 14. Connect cleaned dataset to Tableau 15. Build operational visuals (late delivery rate by region, shipping mode, etc.) 16. Publish dashboard

Phase 5 — Machine Learning 17. Train/test split and preprocessing pipeline (scaling, encoding) 18. Baseline model — Logistic Regression 19. Advanced models — XGBoost / LightGBM 20. Deep Learning comparison — simple feedforward neural network 21. Hyperparameter tuning (GridSearch or Optuna) 22. Model evaluation and selection (F1, Precision, Recall, ROC-AUC) 23. Feature importance analysis

Phase 6 — Gen AI Component 24. Design prompt template using model prediction context (risk score + key features) 25. Build script that takes a high-risk order and generates recovery actions via LLM 26. Test and refine outputs for business relevance

Phase 7 — App (Nice-to-Have) 27. Build a simple Streamlit app combining model prediction + Gen AI response

Phase 8 — Wrap-Up 28. Write README.md (goals, methodology, results) 29. Clean and document all code / notebooks 30. Build final presentation slides (15-20 min) 31. Final commit and push